**Medical Supply Delivery App**

**Accomplishments for the week of February 18, 2019:**

* Interface created for adding equipment
* Users are able to select the equipment needed along with the quantity
* Information is submitted to the database
* Started calendar that holds scheduled deliveries
* Interface for the calendar is complete

**Goals for the next week:**

* Create a form for equipment that is returned due to it being rented
* Create interface for equipment return form
* Complete calendar with scheduled deliveries showing in a table below the calendar