**Medical Supply Delivery App**

**Accomplishments for the week of March 1, 2019:**

* Rework the equipment form to add switches to either the equipment being rented or purchased
* Update the database with the switch information
* If the switch is on for the return type being rented, then display a date picker

**Goals for the next two weeks:**

* Add return equipment days to calendar
* Create the interface for the equipment return form